MASTER OF SCIENCE IN MANAGEMENT AND SYSTEMS

Applied Project Capstone

MASY GC- 4100

MEMORANDUM

TO:		Dr. Andres Fortino

FROM:		Zhen Yang

DATE:		February 3, 2026

RE:		Assignment 1B – Final Project Proposal

A Working Title:

Automated RDBMS-to-Knowledge Graph Conversion Bot:

An Intelligent Migration Tool for the NOAH Housing Case Study

The company name “the client”:

The Digital Forge Lab, New York University, New York, NY

Name and role of your proposed project sponsor:

Sponsor Organization: Digital Forge Lab

Sponsor: Dr. Andres Fortino

Sponsor’s location:

New York, NY, USA

## Description of the client’s business:

## The Digital Forge Lab is an R&D unit specializing in modernizing legacy data infrastructure for non-profits and informatics students. It develops innovative tools to transition organizations from relational systems to modern, relationship-aware graph architectures. By synthesizing academic research into practical applications, the lab enables partners to unlock value from highly interconnected data. Current focus areas include leveraging Knowledge Graphs and Large Language Models to improve data accessibility and performance.

## Problem To be Solved

## Organizations struggle with RDBMS limitations when managing highly interconnected data like NYC housing records. Legacy JOIN operations are computationally expensive and syntactically complex to maintain for such interconnected datasets. Although graph databases treat relationships as first-class entities, migration remains manual, resource-intensive, and error-prone. Furthermore, a "query accessibility gap" prevents non-technical users from using graph data without learning specialized languages like Cypher. Without automation, Digital Forge Lab cannot efficiently modernize legacy assets or democratize data access for policymakers.

## Goal of the project:

## This project aims to design, develop, and evaluate an automated RDBMS-to-Knowledge Graph Conversion Bot prototype. It utilizes academic methodologies like Rel2Graph and Data2Neo to transform relational schemas into property graphs. A built-in migration engine automates the ETL process while strictly preserving data integrity. The project also integrates a Text2Cypher interface, allowing non-technical users to query the graph via plain English. Successful conversion of the NOAH Housing Affordability database will serve as the primary validation for this tool.

## The projected business benefit of the project:

## This project provides Digital Forge Lab with a reusable tool that drastically reduces modernization time and costs. Automated mapping eliminates human error and maintains consistent data integrity throughout complex migrations. The Text2Cypher interface empowers non-technical stakeholders to execute complex relationship queries without specialized training. The project also produces high-value educational assets, including tutorials and exercises for Advanced Business Informatics students. Ultimately, this system accelerates NYC housing policy research by providing intuitive, graph-based insights from the NOAH dataset.

## Brief description of your project:

## I will build a Python-based automation bot to introspect relational schemas and migrate over 100,000 records from the NOAH PostgreSQL database into Neo4j. The system will feature an LLM-powered interface that translates plain-English questions into Cypher queries to bridge the "query accessibility gap" for non-technical users. I will conduct a rigorous performance comparison between SQL joins and graph traversals to demonstrate the efficiency gains of the new architecture. The final deliverables will include the functional prototype, technical documentation, and a performance analysis report validated by the sponsor.

## Relationship to the client:

## I am acting as an external consultant and developer for the Digital Forge Lab. I am responsible for the end-to-end delivery of the conversion tool, working under the guidance of the lab's management to ensure the output meets their digital modernization and educational requirements.

## Project objectives and Metrics for measuring project success:

| Objective | Deliverable | Metric for Success | Estimated Timeline |
| --- | --- | --- | --- |
| Objective 1: Define the Relational-to-Graph Schema Mapping | A documented mapping specification from the source RDBMS to Neo4j (nodes, relationships, properties, keys, indexes). | • Sponsor reviews and approves a sample mapping of 5 complex entity-to-node transformations. • Mapping logic is confirmed to support at least 3 predefined "Business Inquiry" scenarios for the lab. | March 2, 2026 |
| Objective 2: Build the Automated Migration Engine | A repeatable migration pipeline tailored for the NOAH Housing Database. | • Migration report shows row-to-node count matching for the ~100k records in the NOAH dataset • A manual audit of 50 randomly selected building records confirms their ZIP code relationships are correctly linked in Neo4j. | April 1, 2026 |
| Objective 3: Implement a Natural-Language Query Interface | A bot/UI workflow for plain-English querying of the graph. | • A set of 20 "NOAH-specific" questions is tested; ≥ 15 questions must return results that the sponsor deems "Actionable/Useful" • System provides a "Query Logic" explanation that a non-technical user can understand. | April 20, 2026 |
| Objective 4: Validate End-to-End Workflow and Produce Final Deliverables | Final project package including a performance comparison (SQL vs. Cypher). | • A "Live Walkthrough" with lab members or the sponsor, successfully answering 2 ad-hoc queries. • Performance report demonstrates that at least 3 join-heavy SQL queries are reduced to single-line Cypher traversals | April 28, 2026 |

## Your role in the project:

## I serve as both the Project Manager and sole Developer, overseeing the project’s end-to-end execution. My management duties include planning milestones, coordinating with the sponsor, and managing the 320-350 hour project budget. Technically, I will personally design the Python engine, implement Rel2Graph algorithms, and conduct all query performance benchmarking.

## Proposed duration

Project Start Date: February 2, 2026

Project End Date: April 30, 2026

Estimated Effort: 340 hours total

## Expected completion date and semester:

April 30, 2026; Spring 2026 Semester

## Areas of study in the MS program that the project would cover:

The Database and PM knowledge I learned from the following courses greatly helps me understand the context of the need of my sponsor.

Courses:

MASY1-GC – 3525 Advanced Database Applications (Neo4j and SQL DBs)

MASY1-GC – 3540 Database Technologies for Web

MASY1-GC – 3505 Data Process and Structure (Relational DBs)

MASY1-GC – 3500 Database Design & Management (Relational DBs)

MASY1-GC – 1600 Managing Technical Projects (Project Management)

## Anticipated Learning outcomes:

## I expect to master the technical nuances of transforming rigid relational schemas into flexible property graph models. I will gain hands-on experience in prompt engineering for Text2Cypher translation and the integration of LLMs into database systems. Additionally, I will refine my ability to manage complex data engineering projects with real-world scale and data quality constraints.

## Anticipated Project Findings:

## I anticipate that the graph-based model will significantly outperform PostgreSQL in multi-level relationship queries, such as identifying spatial patterns across neighboring ZIP codes. Potential limitations include the challenge of mapping non-standard PostGIS spatial data types to graph nodes and the inherent accuracy limits of LLM-generated queries. However, the project is expected to prove that automated migration is a viable and superior alternative to bespoke manual ETL for organizational modernization.

## Your Expected Date of Graduation:

Spring 2026